**CS 7140 Team K – Standup #4**

**Meeting Minutes**

**July 19, 2023**

**Opening:**

Meeting started at 1500 on July 19, 2023 on Discord

**Present:**

* Joseph Behr
* James Hamilton
* Joseph Reddy Yeruva

**Absent:**

* N/A

**Business from Previous meeting:**

* Issue 4 and 24 troubles with pyglet.graphics

**New Business:**

* How to format comments with doxygen style
* Issue 4 and 24 troubles, time limited try to solve over next few days or degrade pyglet to 1.57
* Documentation -- doxygen, pull requests, programming by contract discussion

**Action Items:**

* Decided to shift priority, to focus on feature and user enhancement issues.
* Decided James will add sun, moon, and other experience enhancements, Joseph R.Y. will continue working on user experience functionality
* Joseph Behr will try to upgrade pyglet graphics or downgrade pyglet installation. Continue work on doxygen and user experience enhancement

**Adjournment:**

Meeting adjourned at 1527 on July 19, 2023 with next meeting scheduled for July 21, 2023.

**Minutes submitted by:** Joseph Behr

**Minutes approved by:** James Hamilton and Joseph Reddy Yeruva